Telegram Bot Factory

Product Requirements Document

Version 1.0  ·  April 2026  ·  Confidential

A multi-bot publishing platform that automates content aggregation,
AI-powered generation, human review, and Telegram channel publishing
across any domain — from a single shared backend.

# Table of Contents

1.  Executive Summary

2.  Product Vision & Goals

3.  System Architecture

4.  Content Pipeline — Detailed Flow

5.  Bot Specifications

6.  Technical Stack

7.  API Integrations

8.  Reviewer Interface

9.  Hosting Options & Cost Analysis

10.  Scalability Roadmap

11.  Security & Guardrails

12.  Development Roadmap

13.  Operational Runbook

# 1. Executive Summary

Telegram Bot Factory is a production-grade, multi-bot content publishing platform built on Python. It automates the full lifecycle of digital content — from ingestion of raw news feeds through AI-powered post generation, mandatory human review, and final publication to Telegram channels.

The platform currently operates three live bots — an AI & Technology news bot, a Bollywood entertainment bot, and a daily Hindi astrology (panchang) bot — all driven by a single shared backend. The architecture is deliberately bot-agnostic: adding a new domain bot requires only one configuration entry and one prompt file, with zero changes to the core pipeline.

Every post passes through a mandatory human review gate before publishing. No content goes live without explicit reviewer approval via Telegram inline buttons, eliminating the risk of AI-generated errors or policy violations reaching an audience.

## Key Metrics (Current)

| Metric | Value |
| --- | --- |
| Active Bots | 3 (AI News, Bollywood, Astrology) |
| Total Telegram Channels | 3 |
| Posts per Day | 4 (1 AI + 2 Bollywood + 1 Astrology) |
| AI Model | Gemini 2.5 Pro via Euri API |
| Free Tier Token Budget | 200,000 tokens/day |
| Est. tokens per digest post | ~2,000 tokens |
| Est. tokens per astrology post | ~1,600 tokens |
| Human Review Required | Yes — 100% of posts |
| Database | SQLite (local) |
| Hosting | Local Windows machine |

# 2. Product Vision & Goals

## Vision

Build the fastest, most reliable way to launch and operate a high-quality AI-powered Telegram content channel in any domain or language — with human oversight built in from day one.

## Core Goals

Bot-agnostic pipeline: one codebase powers any number of bots across any domain

Mandatory human review: no post ever published without explicit approval

Quality over quantity: virality scoring, source diversity caps, and guardrails ensure only the best content is surfaced

30-minute bot onboarding: adding a new domain bot should take under 30 minutes

Cost-efficient: Euri free tier (200K tokens/day) covers current post volume with room to scale

## Non-Goals (Current Phase)

No subscriber management or per-user personalisation

No real-time trending or social media signal tracking (Phase 2)

No web dashboard — review is Telegram-only

No multi-language support within a single bot

# 3. System Architecture

## 3.1 High-Level Architecture Diagram

The platform follows a layered pipeline architecture:

┌─────────────────────────────────────────────────────────────────────────┐
│                        TELEGRAM BOT FACTORY                            │
│                         (Single Python Process)                         │
├─────────────────────────┬───────────────────────────────────────────────┤
│    INGESTION LAYER      │              PROCESSING LAYER                 │
│                         │                                               │
│  ┌──────────────────┐   │   ┌────────────┐    ┌───────────────────┐    │
│  │  RSS Fetcher     │──▶│──▶│ Guardrails │───▶│  Virality Scorer  │    │
│  │  (30+ sources)   │   │   │ (6 checks) │    │  + Diversity Caps │    │
│  └──────────────────┘   │   └────────────┘    └────────┬──────────┘    │
│  ┌──────────────────┐   │                              │               │
│  │ Panchang Scraper │──▶│──────────────────────────────┘               │
│  │ (Drik Panchang)  │   │                                               │
│  └──────────────────┘   │              GENERATION LAYER                │
│                         │                                               │
│  ┌──────────────────┐   │   ┌──────────────────────────────────────┐   │
│  │  Deduplicator    │   │   │  Gemini 2.5 Pro (via Euri API)       │   │
│  │  (hash-based)    │   │   │  - Digest text generation            │   │
│  └──────────────────┘   │   │  - Cover image generation            │   │
│                         │   │  - Alt headline (A/B test)           │   │
│                         │   │  - Edit instruction apply            │   │
│                         │   └──────────────────────────────────────┘   │
├─────────────────────────┴───────────────────────────────────────────────┤
│                         REVIEW & PUBLISH LAYER                          │
│                                                                          │
│  ┌──────────────────────────────────────────────────────────────────┐   │
│  │                  Human Review Interface (Telegram)               │   │
│  │  Reviewer Chat ──▶ [✅ Approve] [❌ Reject] [📝 Edit] [/generate]│   │
│  └───────────────────────────┬──────────────────────────────────────┘   │
│                              │  Approved                                 │
│                              ▼                                           │
│  ┌────────────────┐  ┌───────────────┐  ┌────────────────────────────┐  │
│  │ @ai26news      │  │@bollywood_    │  │ @astrochhayah              │  │
│  │ (AI News Bot)  │  │daily_gossip   │  │ (Astrology Bot)            │  │
│  └────────────────┘  └───────────────┘  └────────────────────────────┘  │
└──────────────────────────────────────────────────────────────────────────┘

External Services:  Euri API (Gemini) · Telegram Bot API · Drik Panchang
Storage:            SQLite DB · logs/ directory
Scheduler:          APScheduler (IST timezone) — 6 jobs/day

## 3.2 Component Breakdown

| Component | Module | Responsibility |
| --- | --- | --- |
| RSS Fetcher | aggregator/rss_fetcher.py | Polls 30+ RSS feeds every 6 hours, stores raw articles |
| Panchang Scraper | aggregator/panchang_fetcher.py | Scrapes Drik Panchang for daily tithi/nakshatra with cookie auth |
| Deduplicator | aggregator/dedup.py | Hash-based dedup — skips articles seen in last 7 days |
| Guardrails | guardrails/content_filter.py | Pre + post generation checks across 6 safety categories |
| Virality Scorer | scoring/virality.py | Scores by recency + overlap + keywords × source weight |
| Fallback Selector | scoring/fallback.py | Best-available articles when no article hits score ≥ 60 |
| Generator | generator/claude_client.py | Calls Euri API for text + image + alt headline + edit |
| Image Card | generator/image_card.py | Pillow-based social card generator (auto-height, Devanagari) |
| Publisher | publisher/telegram_bot.py | Bot-agnostic HTML publisher + Markdown→HTML converter |
| Review Interface | publisher/review_interface.py | All reviewer commands, Approve/Reject flow, /killstale |
| Scheduler | scheduler/jobs.py | APScheduler — 6 daily jobs, IST timezone, all active bots |
| Database | db/models.py + database.py | SQLite — Article, Post, PublishLog models |
| Bot Registry | config/bots.json | Single source of truth — defines every bot's config |

# 4. Content Pipeline — Detailed Flow

## 4.1 Standard Pipeline (AI News & Bollywood)

STEP 1: FETCH (every 6 hours via scheduler)
  RSS Fetcher polls all sources in config/sources_<bot>.json
  New articles saved to DB with status = 'new'
  Deduplicator skips articles seen in last 7 days (hash match)

STEP 2: FILTER (immediately after fetch)
  Guardrail check on each article:
    ✗ Hate speech / communal content        → status = 'blocked', logged
    ✗ Sexual / adult content                → status = 'blocked', logged
    ✗ Graphic violence                      → status = 'blocked', logged
    ✗ Political propaganda / elections      → status = 'blocked', logged
    ✗ Unverified celebrity defamation       → status = 'blocked', logged
    ✗ Clickbait (non-whitelisted source)    → flagged for review
    ✗ Off-topic (AI filter for ai_news bot) → status = 'blocked', logged
    ✓ Passes all checks                     → status = 'scored'

STEP 3: SCORE
  virality_score = (recency + source_overlap + keyword_weight) × source_multiplier
    recency:        last 6h = 30pts, 12h = 20pts, 24h = 10pts, 48h+ = 0pts
    source_overlap: same story in 3+ sources = 30pts, 2 sources = 15pts
    keyword_weight: 3+ trending keyword matches = 20pts
    multipliers:    ai_official ×1.5 | ai_research ×1.3 | ai_newsletter ×1.2
                    ai_technology ×1.0 | ai_community ×0.7
  Threshold: score ≥ 60 → 'selected' | below threshold → fallback picks best available

STEP 4: SELECT (diversity caps applied in order)
  Cap 1: No exact duplicate titles
  Cap 2: Max 2 articles per source
  Cap 3: Max 2 articles per movie/topic (prevents box-office flooding)
  → Final selection: top 5 articles

STEP 5: GENERATE
  Gemini 2.5 Pro generates digest post text (~2,000 tokens)
  Post-generation guardrail check on generated text
  Gemini image model generates cover image (1024×1024)
  Alt headline variant generated (A/B testing, ~80 tokens)
  Read more URLs injected after each 📌 Source line
  Post saved to DB with status = 'pending_review'

STEP 6: HUMAN REVIEW
  Post sent to reviewer's Telegram chat:
    - Cover image with header caption
    - Full digest text with ✅ Approve / ❌ Reject / 📝 Alt Headline buttons
  Reviewer options:
    ✅ Approve  → immediate publish to channel
    ❌ Reject   → bot asks for reason → logged
    📝 Edit     → type instruction → Gemini rewrites → re-review
    📝 Alt      → swap in B headline → re-review

STEP 7: PUBLISH
  publish_post() calls Telegram Bot API with ParseMode.HTML
  DB updated: status = 'published', timestamp, channel recorded
  PublishLog entry created

## 4.2 Astrology Pipeline (Daily Panchang)

STEP 1: FETCH (6:00 AM IST via scheduler)
  panchang_fetcher.py scrapes drikpanchang.com with session cookies
  Extracts: Tithi, Nakshatra, Yoga, Karana, Paksha, Weekday, Festivals
  Fallback: if scraping fails, builds minimal context from today's date
  Article saved to DB

STEP 2: GENERATE (single article, no scoring needed)
  Gemini 2.5 Pro writes Hinglish panchang post (~1,600 tokens)
  Sections: Meaning, Daily Insight, Remedy, Tip of the Day
  Spiritual cover image generated (tithi-themed, Madhubani/Tanjore style)

STEP 3: HUMAN REVIEW → same flow as standard pipeline

STEP 4: PUBLISH + OPTIONAL IMAGE CARD
  Text post published to @astrochhayah
  Reviewer can run /card to generate and publish an Instagram/WhatsApp card
  Card: Pillow-rendered 1080px wide, auto-height, Nirmala UI font (Devanagari)

# 5. Bot Specifications

| Property | AI News Bot | Bollywood Buzz Bot | Daily Astrology Bot |
| --- | --- | --- | --- |
| Bot ID | ai_news | bollywood | astrology |
| Telegram Channel | @ai26news | @bollywood_daily_gossip | @astrochhayah |
| Language | English | Hindi/Hinglish | Hindi/Hinglish |
| Post Type | Digest (5 stories) | Digest (5 stories) | Single panchang post |
| Posts per Day | 1 | 2 | 1 |
| Schedule | 7:00 AM IST | 7:00 AM + 6:00 PM IST | 6:00 AM IST |
| Data Source | RSS feeds (30+ sources) | RSS feeds (17 sources) | Drik Panchang (scraped) |
| Scoring | Virality + source weights | Virality + source weights | None (single daily item) |
| Guardrails | All 6 + AI relevance filter | All 6 | All 6 |
| Image Card | No | No | Yes (/card command) |
| A/B Headlines | Yes | Yes | No |
| Reviewer Chat | chat ID: 543925804 | chat ID: 543925804 | chat ID: 8622681895 |
| Status | Active | Active | Built, inactive |

# 6. Technical Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Runtime | Python | 3.10+ | Core application language |
| Telegram SDK | python-telegram-bot | 21.10 | Bot polling, handlers, inline buttons |
| AI Text | Gemini 2.5 Pro | via Euri API | Digest generation, edit instructions |
| AI Images | Gemini Image Model | via Euri API | Cover image generation |
| API Gateway | Euri (euron.one) | OpenAI-compatible | 200K free tokens/day, 200+ models |
| Scheduling | APScheduler | 3.10.4 | 6 daily jobs, IST timezone |
| Database | SQLite | via SQLAlchemy 2.x | Articles, Posts, PublishLog |
| RSS Parsing | feedparser | 6.0.11 | All RSS/Atom feed ingestion |
| Web Scraping | BeautifulSoup4 + lxml | 4.14.3 / 6.0.2 | Drik Panchang scraping |
| Astronomy | ephem | 4.1.6 | Sun/Moon calculations for panchang fallback |
| Image Rendering | Pillow | 10.0+ | Astrology image card generation |
| HTTP Client | requests | 2.31.0 | API calls, image downloads |
| Env Config | python-dotenv | 1.0.0 | Load .env secrets |

## 6.1 Database Schema

Table: articles
  id              INTEGER PRIMARY KEY
  title           TEXT
  url             TEXT UNIQUE
  source_name     TEXT
  summary         TEXT
  published_at    DATETIME
  bot_id          TEXT              -- which bot this article belongs to
  status          TEXT              -- new | scored | selected | selected_fallback
                                    -- blocked | used
  virality_score  FLOAT
  url_hash        TEXT UNIQUE       -- for deduplication
  created_at      DATETIME

Table: posts
  id              INTEGER PRIMARY KEY
  bot_id          TEXT
  article_id      INTEGER FK → articles.id
  content         TEXT              -- full AI-generated post (Telegram markdown)
  image_url       TEXT              -- Euri-generated cover image URL
  headline_b      TEXT              -- alt headline for A/B testing
  status          TEXT              -- pending_review | approved | published | rejected
  reviewed_at     DATETIME
  published_at    DATETIME
  reject_reason   TEXT
  created_at      DATETIME

Table: publish_log
  id              INTEGER PRIMARY KEY
  post_id         INTEGER FK → posts.id
  bot_id          TEXT
  action          TEXT              -- published | rejected | skipped
  notes           TEXT
  timestamp       DATETIME

# 7. API Integrations

| Service | Usage | Auth Method | Limits / Notes |
| --- | --- | --- | --- |
| Telegram Bot API | Send/receive messages, publish posts, poll updates | Bot Token (per bot) | No hard rate limit; 30 msgs/sec per bot |
| Euri API (Gemini) | Text generation + image generation | EURI_API_KEY | 200K tokens/day free; resets at UTC midnight |
| Drik Panchang | Scrape daily tithi/nakshatra/yoga data | Session cookies (annual) | Cookies expire ~1 year; fallback to ephem calc |
| NewsAPI | Supplementary article ingestion (Phase 2) | NEWS_API_KEY | 100 req/day free tier |
| Reddit API | Virality signals from r/MachineLearning etc. (Phase 2) | OAuth2 client credentials | 60 req/min free |

# 8. Reviewer Interface

## 8.1 Review Commands

| Command | Description | Works From |
| --- | --- | --- |
| /generate | Generate a new post for the current bot | Any reviewer chat |
| /generate <bot_id> | Generate for any bot (ai_news / bollywood / astrology) | Any reviewer chat |
| /card | Generate + publish Instagram/Facebook image card (astrology) | Astrology reviewer chat |
| /card full | Full auto-height card for WhatsApp | Astrology reviewer chat |
| /bulkcard <days> | Bulk-generate cards for N days from today (max 90); each date uses its own Drik Panchang scrape. Sends a single alert if any dates fell back to ephem. | Astrology reviewer chat |
| /edit [post_id] | Edit post with natural language instruction before approving | Any reviewer chat |
| /pending | List all posts awaiting review | Any reviewer chat |
| /preview <id> | Show full content of a specific post | Any reviewer chat |
| /sources <id> | Show the source article used for a post | Any reviewer chat |
| /skip <id> | Skip a post without publishing | Any reviewer chat |
| /killstale | Kill stale Python processes (fixes 409 Conflict) | Any reviewer chat |
| /help | Show all available commands | Any reviewer chat |

## 8.2 Review Flow Diagram

Post Generated
      │
      ▼
┌─────────────────────────────────┐
│  Reviewer receives in Telegram: │
│  [Cover Image]                  │
│  Bot: AI News Bot | Post ID: 47 │
│  Source: TechCrunch             │
│  ─────────────────────────────  │
│  [Full digest content]          │
│  [✅ Approve] [❌ Reject]        │
│  [📰 View Source Article]       │
│  [📝 Use Alt Headline (B)]      │
└─────────────────────────────────┘
         │              │
    ✅ Approve      ❌ Reject
         │              │
         ▼              ▼
   Published to    Bot asks:
   @ai26news       'Type reject reason'
   immediately          │
                        ▼
                   Reviewer types reason
                        │
                        ▼
                   Post marked 'rejected'
                   Reason logged to DB
                   + publish_history.log

# 9. Hosting Options & Cost Analysis

## 9.1 Resource Requirements

The application is lightweight. All three bots run as daemon threads inside a single Python process. Resource usage profile:

| Resource | Requirement | Notes |
| --- | --- | --- |
| CPU | < 5% average | Mostly idle; spikes to ~20% during Gemini API calls (30–60s, 4×/day) |
| RAM | 256–512 MB | 3 bot threads + APScheduler + SQLAlchemy session pool |
| Disk | < 500 MB | SQLite DB grows ~1 MB/month; logs ~10 MB/month; card images ~2 MB/day |
| Network | Minimal outbound | RSS polling (6h intervals), Telegram API, Euri API calls |
| Uptime | Near 24/7 | Must be running at 6–8 AM IST and 6–7 PM IST for scheduled posts |
| OS | Linux preferred | Windows works locally; Linux is standard for cloud hosting |

## 9.2 Hosting Platform Comparison

| Platform | Plan | Monthly Cost (USD) | RAM | vCPU | Pros | Cons |
| --- | --- | --- | --- | --- | --- | --- |
| DigitalOcean Droplet | Basic 1GB | $6 | 1 GB | 1 | Simple, reliable, SSH access, $200 free credit for new users | Manual setup required |
| DigitalOcean Droplet | Basic 2GB | $12 | 2 GB | 1 | More headroom for future bots | Slight overkill for current load |
| AWS EC2 | t3.micro | ~$8–10 | 1 GB | 2 vCPU | Free tier 12 months, excellent ecosystem | More complex setup; costs rise quickly |
| Railway | Hobby Plan | $5 | 512 MB | Shared | Git push to deploy, zero DevOps | 512 MB RAM is tight; cold starts |
| Render | Starter | $7 | 512 MB | 0.5 vCPU | Auto-deploy from GitHub, free SSL | Spins down on inactivity (free tier) |
| Fly.io | Pay-as-you-go | ~$3–6 | 256 MB | Shared | Very cheap, global edge | More complex config; limited free tier |
| Hetzner Cloud | CX11 | €3.29 (~$3.50) | 2 GB | 1 vCPU | Best price/performance in EU | EU datacentres only |
| Local Machine | — (current) | $0 | Unlimited | — | No cost, easy debug | No uptime guarantee; tied to machine |

## 9.3 Recommended Setup by Stage

### Stage 1 — Development / Testing (Current)

Local Windows machine — $0/month

Run python main.py manually; stop with Ctrl+C

Suitable for building and testing new bots before going live

### Stage 2 — Production (Single Server)

DigitalOcean Basic Droplet 1GB — $6/month

Ubuntu 22.04 LTS, Python 3.11, systemd service for auto-restart

SQLite database (local file on droplet)

Total monthly cost: $6 + $0 Euri (free tier) = $6/month

📌  This handles up to ~10 bots posting 2–3 times/day comfortably within free Euri quota.

### Stage 3 — Scale (Multiple Servers / Managed DB)

DigitalOcean Droplet 2GB ($12) + Managed PostgreSQL ($15) = $27/month

Or AWS t3.small ($16) + RDS PostgreSQL free tier = ~$16/month first year

PostgreSQL needed when: multiple server instances, >50 bots, or audit requirements

Add a load balancer ($12/month on DigitalOcean) only if running multiple app servers

## 9.4 Full Cost Breakdown — Production Scenario

| Item | Stage 1 (Local) | Stage 2 (Single VPS) | Stage 3 (Scale) |
| --- | --- | --- | --- |
| Server / Compute | $0 | $6/month | $12–16/month |
| Database | $0 (SQLite) | $0 (SQLite on VPS) | $15/month (Managed PG) |
| Euri API (AI text + image) | $0 (free tier) | $0 (free tier) | $0–20/month (if >200K tokens/day) |
| Telegram Bot API | $0 (always free) | $0 | $0 |
| Domain (optional) | $0 | $10–12/year | $10–12/year |
| SSL Certificate | N/A | $0 (Let's Encrypt) | $0 |
| Monitoring (optional) | $0 | $0–4/month | $4–8/month |
| TOTAL | $0/month | ~$6/month | ~$27–44/month |

📌  Euri free tier (200K tokens/day) comfortably covers current usage: 4 posts × ~2,000 tokens = ~8,000 tokens/day. You have 25× headroom before needing a paid plan. At $0.15/1M tokens (Euri paid), 1M tokens/day would cost ~$4.50/day.

# 10. Scalability Roadmap

## 10.1 Adding New Bots

The platform is designed for zero-friction bot onboarding. The steps to add any new domain bot:

| Step | Action | File(s) | Time Estimate |
| --- | --- | --- | --- |
| 1 | Add config entry | config/bots.json | 5 min |
| 2 | Create sources file | config/sources_<id>.json | 10 min |
| 3 | Create prompt file | generator/prompts_<id>.py | 10 min |
| 4 | Add env vars | .env | 2 min |
| 5 | Register token in code | review_interface.py, telegram_bot.py | 3 min |
| 6 | Set active=true, restart | config/bots.json | 1 min |

📌  Target: under 30 minutes for any new domain bot.

## 10.2 Scaling Triggers

| Trigger | Symptom | Solution |
| --- | --- | --- |
| 5+ active bots | Single process feels crowded | Split into per-domain Python processes or use asyncio task groups |
| Euri free quota exceeded | 429 rate limit errors in generation | Upgrade to Euri paid plan (~$0.15/1M tokens) or add queue with rate limiter |
| SQLite write contention | DB locked errors under concurrent writes | Migrate to PostgreSQL (schema is SQLAlchemy-compatible — change DATABASE_URL only) |
| Multiple reviewers needed | One person can't review all bots | Each bot already supports its own TELEGRAM_<BOT>_REVIEWER_CHAT_ID |
| High traffic / analytics | Need post engagement data | Add webhook + analytics DB table in Phase 3 |

# 11. Security & Guardrails

## 11.1 Content Guardrails (6 Categories)

| Category | What is Blocked | Action |
| --- | --- | --- |
| Hate Speech / Communal | Content targeting religions, castes, or ethnic groups | Hard block + log |
| Sexual / Adult Content | Explicit or suggestive content | Hard block + log |
| Graphic Violence | Gore, brutality descriptions beyond factual reporting | Hard block + log |
| Political Content | Elections, propaganda, political targeting | Hard block + log |
| Unverified Defamation | Celebrity accusations without named credible source | Hard block + log |
| Clickbait / Fake News | Non-whitelisted sources; SHOCKING/EXPOSED headlines | Flag for human review |
| AI Relevance (ai_news only) | Community-source articles with no AI keywords | Skip + log as off_topic |

Two check rounds: pre-generation (saves API tokens) and post-generation (catches AI hallucinations or accidental policy violations in output).

## 11.2 Secrets Management

.env file is gitignored — API keys never committed to version control

Each bot uses its own Telegram token — compromise of one token doesn't affect others

Drik Panchang session cookies stored in .env — expire ~1 year; bot sends alert when renewal is needed

No user data stored — the platform only processes public news content

## 11.3 Human Review as a Security Layer

100% of posts require explicit human approval before publishing

Reviewer sees full content + source article before deciding

Reject reason is logged — creates an audit trail for content decisions

No auto-publish path exists in the codebase — the approval gate cannot be bypassed

# 12. Development Roadmap

| Phase | Feature | Status | Notes |
| --- | --- | --- | --- |
| Phase 1 | RSS fetcher (AI + Bollywood) | ✅ Done |  |
| Phase 1 | Hash-based deduplication | ✅ Done |  |
| Phase 1 | 6-category guardrail filter | ✅ Done | Pre + post generation |
| Phase 1 | Virality scoring + source weights | ✅ Done |  |
| Phase 1 | Source + topic diversity caps | ✅ Done | Max 2 per source/topic |
| Phase 1 | Digest generation via Gemini 2.5 Pro | ✅ Done | Top 5 articles |
| Phase 1 | Cover image generation | ✅ Done | Gemini image model |
| Phase 1 | Read more links injection | ✅ Done | Post-generation URL inject |
| Phase 1 | Human review via Telegram | ✅ Done | Approve/Reject buttons |
| Phase 1 | On-demand /generate command | ✅ Done | Cross-bot from any reviewer chat |
| Phase 1 | Publish scheduler (IST) | ✅ Done | APScheduler, 6 jobs/day |
| Phase 1 | SQLite database | ✅ Done |  |
| Phase 1 | AI News Bot + Bollywood Bot | ✅ Done | Both active |
| Phase 1 | Daily Astrology Bot (panchang) | ✅ Done | Built, inactive |
| Phase 1 | Per-bot reviewer chat IDs | ✅ Done |  |
| Phase 1 | All 3 review bots auto-start | ✅ Done | Daemon threads in main.py |
| Phase 1 | A/B headline testing | ✅ Done | Alt headline + swap button |
| Phase 1 | /edit command (AI rewrites) | ✅ Done | Natural language instruction |
| Phase 1 | Astrology image card (/card) | ✅ Done | Auto-height, Devanagari font |
| Phase 1 | /killstale command | ✅ Done | PowerShell PID-safe process kill |
| Phase 1 | /bulkcard <days> command | ✅ Done | Bulk card generation for N days; per-date Drik Panchang scrape; end-of-run ephem alert |
| Phase 2 | Reddit virality signals | ⬜ Planned | r/MachineLearning, r/Bollywood |
| Phase 2 | NewsAPI integration | ⬜ Planned | 100 req/day free |
| Phase 2 | Subscriber management | ⬜ Planned | Subscribe/unsubscribe per bot |
| Phase 2 | Web scraping for non-RSS sources | ⬜ Planned |  |
| Phase 2 | Keyword trending tracker | ⬜ Planned |  |
| Phase 2 | Activate Astrology Bot on schedule | ⬜ Planned | Set active=true in bots.json |
| Phase 3 | WhatsApp Business API integration | ⬜ Future |  |
| Phase 3 | Web dashboard for review | ⬜ Future | Replace Telegram reviewer |
| Phase 3 | Engagement analytics per post | ⬜ Future |  |
| Phase 3 | Cloud hosting migration | ⬜ Future | DigitalOcean or AWS |
| Phase 3 | PostgreSQL migration | ⬜ Future | Change DATABASE_URL only |

# 13. Operational Runbook

## 13.1 Daily Schedule (IST)

| Time (IST) | Action | Bots |
| --- | --- | --- |
| 6:00 AM | Fetch panchang + generate astrology post → send to reviewer | Astrology |
| 6:00 AM | Fetch + score articles from RSS | AI News, Bollywood |
| 7:00 AM | Generate digest + send to reviewer | AI News, Bollywood |
| 8:00 AM | Publish approved posts; hold if no response | AI News, Bollywood |
| 12:00 PM | Midday fetch + retry unapproved morning posts | Bollywood |
| 6:00 PM | Generate second digest + send to reviewer | Bollywood |
| 7:00 PM | Publish approved evening post | Bollywood |

## 13.2 Starting and Stopping

# Start all bots (production)
python main.py

# Start a single bot for testing
python publisher/test_review_interface.py astrology

# Fetch fresh articles manually
python aggregator/test_fetch.py ai_news
python aggregator/test_fetch.py bollywood

# Stop everything (Windows)
Ctrl+C   (if running in foreground)
taskkill //F //IM python.exe   (if running in background)

## 13.3 Troubleshooting

| Problem | Cause | Fix |
| --- | --- | --- |
| 409 Conflict error | Stale Python process still polling same token | Send /killstale from any reviewer chat, or taskkill //F //IM python.exe |
| 403 Forbidden on review send | Reviewer hasn't sent /start to that bot | Open Telegram, find the bot, send /start from the reviewer account |
| Chat not found | TELEGRAM_REVIEWER_CHAT_ID is @username not numeric ID | Get numeric ID from @userinfobot; update .env |
| Text-only review (no image) | Euri image URL expired (~5 min TTL) | Normal fallback — post can still be approved and published |
| Generation fails / empty response | Euri API key missing or quota exhausted | Check .env; run python test_euri_connection.py; wait for quota reset at UTC midnight |
| No articles in digest | No fetched articles or all blocked by guardrails | Run test_fetch.py; check logs/guardrail_violations.log |
| Panchang scraping fails | Drik Panchang cookies expired | Re-copy session cookies from browser → DevTools → Application → Cookies → drikpanchang.com |
| Post content looks wrong | AI preamble or formatting issue | Use /edit with a correction instruction; or reject and /generate again |
| /card shows truncated text | Old cached image_card.py loaded | importlib.reload() is called automatically in /card handler — should not occur |

## 13.4 Deploying to a Cloud VPS

# 1. Provision server (Ubuntu 22.04 on DigitalOcean/AWS/Hetzner)

# 2. Install Python 3.11
sudo apt update && sudo apt install python3.11 python3.11-venv python3-pip -y

# 3. Clone the repo
git clone https://github.com/sujeet2k26-bit/telegram-bot-factory.git
cd telegram-bot-factory

# 4. Create virtual environment and install dependencies
python3.11 -m venv venv
source venv/bin/activate
pip install -r requirements.txt

# 5. Create .env from template and fill in your keys
cp .env.example .env
nano .env

# 6. Set up as a systemd service (auto-restart on crash/reboot)
sudo nano /etc/systemd/system/telegram-bot-factory.service

  [Unit]
  Description=Telegram Bot Factory
  After=network.target

  [Service]
  User=ubuntu
  WorkingDirectory=/home/ubuntu/telegram-bot-factory
  ExecStart=/home/ubuntu/telegram-bot-factory/venv/bin/python main.py
  Restart=always
  RestartSec=10

  [Install]
  WantedBy=multi-user.target

sudo systemctl enable telegram-bot-factory
sudo systemctl start telegram-bot-factory
sudo systemctl status telegram-bot-factory

# 7. View live logs
journalctl -u telegram-bot-factory -f
# or
tail -f logs/app.log

# Appendix A: Environment Variables Reference

| Variable | Required | Description |
| --- | --- | --- |
| EURI_API_KEY | Yes | Euri API key for Gemini text + image generation |
| TELEGRAM_AI_BOT_TOKEN | Yes | Bot token for AI News Bot |
| TELEGRAM_AI_CHANNEL_ID | Yes | Channel ID for AI News (e.g. @ai26news) |
| TELEGRAM_BOLLYWOOD_BOT_TOKEN | Yes | Bot token for Bollywood Buzz Bot |
| TELEGRAM_BOLLYWOOD_CHANNEL_ID | Yes | Channel ID for Bollywood |
| TELEGRAM_ASTROLOGY_BOT_TOKEN | Yes | Bot token for Daily Astrology Bot |
| TELEGRAM_ASTROLOGY_CHANNEL_ID | Yes | Channel ID for Astrology |
| TELEGRAM_REVIEWER_CHAT_ID | Yes | Default reviewer numeric chat ID (AI News + Bollywood) |
| TELEGRAM_ASTROLOGY_REVIEWER_CHAT_ID | Optional | Astrology reviewer chat ID if different account |
| DRIK_SESSION_ID | Optional | Drik Panchang session cookie (for authenticated scraping) |
| DRIK_ACCESS_TOKEN | Optional | Drik Panchang access token cookie |
| DRIK_GEONAME_ID | Optional | Geonames city ID for panchang location (default: 1261481 = New Delhi) |
| NEWS_API_KEY | Phase 2 | NewsAPI.org key (100 req/day free) |
| REDDIT_CLIENT_ID | Phase 2 | Reddit app client ID |
| REDDIT_CLIENT_SECRET | Phase 2 | Reddit app client secret |
| DATABASE_URL | Optional | SQLAlchemy DB URL (default: sqlite:///db/ainews.db) |
| LOG_LEVEL | Optional | Logging verbosity (default: INFO; use DEBUG for development) |